# GovProposalAI - Feature Proposals & Deployment Status

Last Updated: 2026-02-21 Frontend: https://frontend-thei4group.vercel.app Backend: https://backend-production-d1d1.up.railway.app Repository: https://github.com/cmaddox99/govproposal-ai

## Proposal 1: Identity & Authentication

Core authentication system with multi-factor auth, password management, and JWT-based sessions.

| # | Feature | Backend | Frontend | Deployed | Notes |
| --- | --- | --- | --- | --- | --- |
| 1.1 | User Registration (email/password) | Done | Done | Yes | Includes password hashing, validation |
| 1.2 | User Login with JWT tokens | Done | Done | Yes | Access + refresh token flow |
| 1.3 | Token Refresh | Done | Done | Yes | Auto-refresh via axios interceptor |
| 1.4 | Session Tracking (IP, user agent) | Done | Not started | Partial | Backend logs sessions, no frontend UI |
| 1.5 | MFA Setup (TOTP with QR code) | Done | Not started | Partial | Backend complete, Security page is stub |
| 1.6 | MFA Challenge on Login | Done | Not started | Partial | Backend complete, no frontend flow |
| 1.7 | MFA Recovery Codes (8 codes) | Done | Not started | Partial | Backend complete, no frontend UI |
| 1.8 | MFA Disable/Regenerate | Done | Not started | Partial | Backend complete, no frontend UI |
| 1.9 | Password Reset (email token) | Done | Not started | Partial | Backend complete, no frontend page |
| 1.10 | Password Change (authenticated) | Done | Not started | Partial | Backend complete, no frontend UI |
| 1.11 | Account Lockout | Done | N/A | Yes | Backend enforced |

## Proposal 2: Organizations & Multi-Tenancy

Organization management, government credentials, and NAICS code tracking.

| # | Feature | Backend | Frontend | Deployed | Notes |
| --- | --- | --- | --- | --- | --- |
| 2.1 | Create Organization (name, slug) | Done | Done | Yes | Works from login flow and create-org page |
| 2.2 | Organization Details (contact, address) | Done | Done | Yes | Edit via /organization page |
| 2.3 | Government Credentials (UEI, CAGE, DUNS) | Done | Done | Yes | Editable on /organization page |
| 2.4 | NAICS Codes Management | Done | Done | Yes | Add/remove on /organization page |
| 2.5 | List User’s Organizations | Done | Done | Yes | Auto-loads on login |
| 2.6 | Auto-detect Existing Org on Login | Done | Done | Yes | Dashboard layout fetches org from API |
| 2.7 | Organization Switcher | Not started | Not started | No | Only supports single org currently |

## Proposal 3: Role-Based Access Control (RBAC)

Organization-level and platform-level role management.

| # | Feature | Backend | Frontend | Deployed | Notes |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Org Roles: Owner, Admin, Member | Done | Done | Yes | Enforced on all endpoints |
| 3.2 | Platform Role: Super User | Done | Done | Yes | Access to /platform admin page |
| 3.3 | User Invitation to Organization | Done | Done | Yes | Invite via /settings/users page |
| 3.4 | List Organization Members | Done | Done | Yes | /settings/users page with MFA status |
| 3.5 | Change Member Role | Done | Done | Yes | Dropdown menu per user |
| 3.6 | Remove Member from Organization | Done | Done | Yes | Via dropdown menu |

## Proposal 4: Security & Audit

Audit logging, security incident tracking, and compliance management.

| # | Feature | Backend | Frontend | Deployed | Notes |
| --- | --- | --- | --- | --- | --- |
| 4.1 | Audit Log Recording | Done | N/A | Yes | Auto-logs auth, data, and admin events |
| 4.2 | Audit Log Viewer | Done | Done | Yes | /settings/audit page with filters |
| 4.3 | Audit Log Filtering (type, actor, date) | Done | Done | Yes | Event type dropdown, pagination |
| 4.4 | Platform-Level Audit Logs (super user) | Done | Not started | Partial | Backend done, no dedicated UI |
| 4.5 | Security Incident Management | Done | Not started | Partial | Backend CRUD complete, no frontend |
| 4.6 | Incident Severity & Status Tracking | Done | Not started | Partial | Low/Med/High/Critical levels in backend |
| 4.7 | POAM (Plan of Action & Milestones) | Done | Not started | Partial | Backend CRUD complete, no frontend |
| 4.8 | Security Settings Page (2FA, sessions) | Not started | Stub | No | UI exists but buttons not connected |
| 4.9 | Compliance Checklist | Not started | Stub | No | Hardcoded data only |

## Proposal 5: SAM.gov Opportunities

Integration with SAM.gov API for discovering government contract opportunities.

| # | Feature | Backend | Frontend | Deployed | Notes |
| --- | --- | --- | --- | --- | --- |
| 5.1 | SAM.gov API Integration | Done | N/A | Yes | Async HTTP client, 30s timeout |
| 5.2 | Search by NAICS Codes | Done | Done | Yes | Supports multiple codes per org |
| 5.3 | Sync Opportunities to Database | Done | Done | Yes | Upsert logic, deduplication by noticeId |
| 5.4 | List Opportunities (filtered, paginated) | Done | Done | Yes | Active-only filter, keyword search |
| 5.5 | Opportunity Detail View | Done | Partial | Partial | Backend endpoint exists, frontend shows inline cards |
| 5.6 | “Sync from SAM.gov” Button | Done | Done | Yes | Shows sync count on completion |
| 5.7 | Link to SAM.gov Opportunity Page | N/A | Done | Yes | “View on SAM.gov” external link |
| 5.8 | Urgency Indicators (<7 days) | N/A | Done | Yes | Red badge for approaching deadlines |
| 5.9 | Search/Filter Opportunities | Done | Partial | Yes | Search works, Filters button is placeholder |

## Proposal 6: Proposals Management

Create, manage, and track government proposals through their lifecycle.

| # | Feature | Backend | Frontend | Deployed | Notes |
| --- | --- | --- | --- | --- | --- |
| 6.1 | Create Proposal (manual) | Done | Done | Yes | /proposals/new page with form |
| 6.2 | Create Proposal from Opportunity | Done | Done | Yes | Button on opportunities page |
| 6.3 | AI-Generated Executive Summary | Placeholder | N/A | Partial | Template text, Claude API not integrated |
| 6.4 | List Proposals (filtered, paginated) | Done | Done | Yes | Search, status filter, pagination |
| 6.5 | Proposal Detail/Edit View | Done | Done | Yes | /proposals/[id] with Overview + Content tabs |
| 6.6 | Proposal Status Workflow | Done | Done | Yes | Status dropdown on detail page |
| 6.7 | Delete Proposal (admin/owner) | Done | Done | Yes | Delete button with confirmation |
| 6.8 | Proposal Content Sections | Done | Done | Yes | 5 content sections on Content tab |

## Proposal 7: Proposal Scoring

AI-powered multi-factor scoring with weighted factors and team readiness.

| # | Feature | Backend | Frontend | Deployed | Notes |
| --- | --- | --- | --- | --- | --- |
| 7.1 | Multi-Factor Weighted Scoring (0-100) | Done | Done | Yes | 4 factors with configurable weights |
| 7.2 | Completeness Scoring (30% weight) | Placeholder | Done | Partial | UI ready, backend returns placeholder scores |
| 7.3 | Technical Depth Scoring (30% weight) | Placeholder | Done | Partial | UI ready, backend returns placeholder scores |
| 7.4 | Section L Compliance Scoring (20% weight) | Placeholder | Done | Partial | UI ready, backend returns placeholder scores |
| 7.5 | Section M Alignment Scoring (20% weight) | Placeholder | Done | Partial | UI ready, backend returns placeholder scores |
| 7.6 | Score Explanation & Evidence | Done | Done | Yes | Section-by-section breakdown |
| 7.7 | Score History Tracking | Done | Done | Yes | History tab on scoring page |
| 7.8 | Improvement Suggestions | Done | Done | Yes | Prioritized list on Improvements tab |
| 7.9 | Pink Team Readiness Check | Done | Done | Yes | Outline/storyboard review |
| 7.10 | Red Team Readiness Check | Done | Done | Yes | Full draft review |
| 7.11 | Gold Team Readiness Check | Done | Done | Yes | Final review |
| 7.12 | Submission Readiness Check | Done | Done | Yes | Ready-to-submit assessment |
| 7.13 | Go/No-Go Decision Summary | Done | Done | Yes | Displayed on score overview |
| 7.14 | Benchmark Comparison (org percentile) | Done | Done | Yes | Historical trend analysis |
| 7.15 | Claude AI Integration for Scoring | Not started | N/A | No | ANTHROPIC_API_KEY configured but not called |

## Proposal 8: Platform Administration

Super user tools for managing tenants and platform features.

| # | Feature | Backend | Frontend | Deployed | Notes |
| --- | --- | --- | --- | --- | --- |
| 8.1 | List All Tenants/Organizations | Done | Done | Yes | /platform page, Tenants tab |
| 8.2 | Enable/Disable Tenant | Done | Done | Yes | Toggle switch per tenant |
| 8.3 | Feature Toggles | Done | Done | Yes | scoring, benchmarks, ai_analysis, export, api_access |
| 8.4 | Enable/Disable Features | Done | Done | Yes | Toggle buttons per feature |
| 8.5 | Persistent Feature Storage | Not started | N/A | No | Currently in-memory only |

## Proposal 9: Dashboard & Analytics

Main dashboard with metrics, pipeline view, and analytics charts.

| # | Feature | Backend | Frontend | Deployed | Notes |
| --- | --- | --- | --- | --- | --- |
| 9.1 | Dashboard Metrics Cards | Not started | Stub | No | Hardcoded: 12 proposals, 47 opps, 68% win rate |
| 9.2 | Pipeline Stage View | Not started | Stub | No | Mock data for draft/review/submitted/awarded |
| 9.3 | Recent Alerts | Not started | Stub | No | Static alert data |
| 9.4 | Recent Proposals Table | Not started | Stub | No | Mock proposals, no API calls |
| 9.5 | Analytics Win Rate | Not started | Stub | No | Hardcoded 68% |
| 9.6 | Analytics Contract Value | Not started | Stub | No | Hardcoded $12.4M |
| 9.7 | Performance Trend Charts | Not started | Stub | No | “Charts coming soon” placeholder |

## Proposal 10: AI Assistant

Conversational AI assistant for proposal writing, RFP analysis, and compliance checking.

| # | Feature | Backend | Frontend | Deployed | Notes |
| --- | --- | --- | --- | --- | --- |
| 10.1 | Chat Interface | N/A | Done | Yes | Full chat UI with message history |
| 10.2 | AI Response Generation | Not started | Demo | No | Simulated responses via setTimeout |
| 10.3 | Proposal Writing Assistance | Not started | Not started | No | Planned capability |
| 10.4 | RFP Analysis | Not started | Not started | No | Planned capability |
| 10.5 | Compliance Checking | Not started | Not started | No | Planned capability |
| 10.6 | Context-Aware Suggestions | Not started | Not started | No | Planned capability |

## Proposal 11: Infrastructure & DevOps

Deployment, containerization, and CI/CD.

| # | Feature | Backend | Frontend | Deployed | Notes |
| --- | --- | --- | --- | --- | --- |
| 11.1 | Docker Compose (production) | Done | Done | Yes | PostgreSQL + Redis + Backend + Frontend |
| 11.2 | Docker Compose (development) | Done | Done | Yes | Hot reload for both services |
| 11.3 | Railway Backend Deployment | Done | N/A | Yes | Health check at /health |
| 11.4 | Vercel Frontend Deployment | N/A | Done | Yes | SSO protection disabled for public access |
| 11.5 | Alembic Database Migrations | Done | N/A | Yes | Auto-run on startup via startup.sh |
| 11.6 | Next.js API Proxy Routes | N/A | Done | Yes | CORS bypass for all backend endpoints |
| 11.7 | Environment Variable Config | Done | Done | Yes | All secrets in Railway/Vercel envs |
| 11.8 | CI/CD Pipeline | Not started | Not started | No | No GitHub Actions configured |
| 11.9 | Redis Integration | Configured | N/A | No | In docker-compose but not used by app |

## Summary

| Proposal | Total Features | Deployed | Partial | Not Started |
| --- | --- | --- | --- | --- |
| 1. Identity & Auth | 11 | 4 | 7 | 0 |
| 2. Organizations | 7 | 6 | 0 | 1 |
| 3. RBAC | 6 | 6 | 0 | 0 |
| 4. Security & Audit | 9 | 3 | 4 | 2 |
| 5. SAM.gov Opportunities | 9 | 7 | 2 | 0 |
| 6. Proposals Management | 8 | 7 | 1 | 0 |
| 7. Proposal Scoring | 15 | 9 | 5 | 1 |
| 8. Platform Admin | 5 | 4 | 0 | 1 |
| 9. Dashboard & Analytics | 7 | 0 | 0 | 7 |
| 10. AI Assistant | 6 | 1 | 0 | 5 |
| 11. Infrastructure | 9 | 7 | 0 | 2 |
| TOTALS | 92 | 54 (59%) | 19 (21%) | 19 (21%) |

### Critical Gaps (Highest Priority)

- Dashboard - All metrics are hardcoded mock data

- Claude AI scoring - Placeholder logic, not real AI analysis

- MFA frontend flow - Backend fully done, no frontend integration

- AI Assistant backend - Chat UI exists but no Claude integration